# QUANTITY SURVEYING – SPECIALIST COMPETENCIES

# April 2021 Revision

# Revisions 2021: the following updates have been made to the Quantity Surveying Specialist Competencies QS Spec 01B: optimum standard for Member raised to ‘E’

QS Spec 02A: added ‘and cost/value’ and ‘Demonstrating ability in cost capture, codes of accounts and work breakdown structures.’ QS Spec 02C: optimum standard for Member raised to ‘E’

QS Spec 02D: added ‘for example Earned Value Management/Analysis’

QS Spec 03C: added ‘means of delay analysis’

# QS Spec 04A: optimum standard for Member raised to ‘E’

QS Spec 04D: replaced the words ‘under this type of contract’ with ‘where Activity Schedules are used’

| Name of Supervisor | Name of Applicant |
| --- | --- |
| Supervisor’s signature | Date |

# QUANTITY SURVEYING SPECIALIST COMPETENCIES 2021

The quantity surveying competencies are split into core and specialist competencies.

# OPTIMUM STANDARDS

Each of the activities under the competencies must be signed-off to a specific standard, indicated by one of the letters A, K, E or B. The definitions of these are given blow.

| A | Appreciation | A general awareness of the activity is required. This could be acquired by reading a magazine article or attending a CPD event. |
| --- | --- | --- |
| K | Knowledge | This standard requires a more detailed level of knowledge understanding of the activity. This could be acquired by undertaking a training course or other type of study but not necessarily put into practice e.g. a subject area on a degree course. |
| E | Experience | To reach this standard the activity must have been performed independently or under supervision. This may be achieved by undertaking the activity in a work context over a period of time. Experience of the activity or subject should follow on and be additional to appreciation and knowledge in that subject area. |
| B | Ability | To be able, without supervision, to perform relevant functions and be able to supervise other less experienced staff. This may be evidenced by the undertaking of management roles or experience gained over time. |

Technical Member level - the applicant must achieve a minimum average standard K across all core and specialism activities. In addition, a minimum of 5 activities must be assessed at level E, and up to 5 activities may be assessed at level A. There are no restrictions within this as to the particular choice of activities.

| Name of Supervisor | Name of Applicant |
| --- | --- |
| Supervisor’s signature | Date |

Member level – the optimum standard is given against each activity statement.

| Commercial QS Spec 01 | Competency |  | Cost planning and pre-contract cost control |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | K | Possess a knowledge of the elements present in a project budget at pre-contract phase. |  |  |  |  |
| B | K | E | Have knowledge of the development of a cost plan or spread of a tender budget along with identification of cost drivers for civil engineering works. |  |  |  |  |
| C | K | K | Understand various civil engineering design options covering Employer/Consultant design, innovation and Contractor design and construct. |  |  |  |  |
| D | K | E | Analyse and compare contract and subcontract tenders and tender budget information. |  |  |  |  |
| E | K | K | Knowledge of various scheme funding options and corporate governance applied by stakeholders. |  |  |  |  |

| Name of Supervisor | Name of Applicant |
| --- | --- |
| Supervisor’s signature | Date |

| Commercial QS Spec 02 | Competency |  | Project/commercial management reporting, internal accounts and company accounts |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | B | Assessment of financial performance through applying the quantity and cost/value of work completed to arrive at cost and value reconciliation reporting. Demonstrating ability in cost capture, codes of accounts and work breakdown structures. |  |  |  |  |
| B | K | E | Involvement in and understanding of the production of project trading accounts/reports illustrating profit/loss, overhead cost recovery and financial outturn forecasts for management purposes and their impact on company objectives. |  |  |  |  |
| C | K | E | Understand the basics of company accounts, including turnover, profit/loss, work in hand and cash-flow. |  |  |  |  |
| D | K | E | Identify and interpret Key Performance and Result Measures, for example Earned Value Management/Analysis. |  |  |  |  |

| Name of Supervisor | Name of Applicant |
| --- | --- |
| Supervisor’s signature | Date |

| Commercial QS Spec 03 | Competency |  | Recording works progress and determining/evaluating the effects of delay, prolongation and disruption |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | B | Ability to devise, maintain and audit suitable contemporary records of work progress. |  |  |  |  |
| B | K | E | Evaluation of recorded work through applying relevant financial assessment methods. |  |  |  |  |
| C | K | K | Understand the causes of delay, means of delay analysis and their critical and non-critical effects on project completion and entitlement to extensions of time. |  |  |  |  |
| D | K | K | Understand the effects of disruption on resources and progress, and methods of demonstrating disruption effects. |  |  |  |  |
| E | K | E | Apply a range of valuation techniques to items of change and understand the relative strengths and weaknesses of those techniques. |  |  |  |  |

| Name of Supervisor | Name of Applicant |
| --- | --- |
| Supervisor’s signature | Date |

| Commercial QS Spec 04 | Competency |  | Bills of Quantities, Schedules of Rates and Activity Schedules |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | E | Understand the various uses of Bills of Quantities, Schedules of Rates, and Activity Schedules and their preparation in accordance with standard methods of measurement. |  |  |  |  |
| B | K | E | Understand the different risks associated with measurement and pricing carried out under remeasurement contracts, lump sum contracts and target cost/cost reimbursable contracts and design and construct contracts. |  |  |  |  |
| C | K | E | Experience of the structure of a Bill of Quantities and the varying approach to pricing with particular reference to quantity related and time related items and method related charges. |  |  |  |  |
| D | K | K | Understand the principles of pricing using Activity Schedules (including scope coverage) and how to deal with the evaluation of change where Activity Schedules are used. |  |  |  |  |

| Name of Supervisor | Name of Applicant |
| --- | --- |
| Supervisor’s signature | Date |

| Commercial QS Spec 05 | Competency |  | Management of interim and final accounts |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | B | Apply the contractual and statutory provisions relating to applications for payment including Contractor and Employer/Project Manager assessments, certificates and payment for both interim and final accounts. |  |  |  |  |
| B | K | E | Preparation, presentation, negotiation and agreement of interim and final accounts, including re-measurement in accordance with a standard method of measurement. |  |  |  |  |
| C | K | K | Understanding of what constitutes Settlement Agreements and auditing of final accounts. |  |  |  |  |
| D | K | E | Preparation and evaluation of compensation event claims, and/or other claims based upon contractual entitlement, and/or insurance claims. |  |  |  |  |

| Name of Supervisor | Name of Applicant |
| --- | --- |
| Supervisor’s signature | Date |