# CICES DIGITAL CIVIL ENGINEERING SURVEYOR (CES)

# SPECIALIST PROJECT CONTROLS COMPETENCIES MARCH 2025

SPECIALIST COMPETENCIES – Project Controls – 2025

The Project Controls CES competencies are split into core and specialist competencies.

OPTIMUM STANDARDS

Each of the activities under the competencies must be signed off to a specific standard, indicated by one of the letters A, K, E or B. The definitions of these are given below.

| A | Appreciation | A general awareness of the activity is required. This could be acquired by reading a magazine article or attending a CPD event. |
| --- | --- | --- |
| K | Knowledge | This standard requires a more detailed level of knowledge understanding of the activity. This could be acquired by undertaking a training course or other type of study but not necessarily put into practice e.g. a subject area on a degree course. |
| E | Experience | To reach this standard the activity must have been performed independently or under supervision. This may be achieved by undertaking the activity in a work context over a period of time. Experience of the activity or subject should follow on and be additional to appreciation and knowledge in that subject area. |
| B | Ability | To be able, without supervision, to perform relevant functions and be able to supervise other less experienced staff. This may be evidenced by the undertaking of management roles or experience gained over time. |

| Project Controls Spec 01 | Competency |  | Project planning and pre-contract cost control |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | K | Describe the elements present in a project budget at pre-contract phase. |  |  |  |  |
| B | K | E | Development of cost plans or spread of a tender budget along with identification of cost drivers for civil engineering works. |  |  |  |  |
| C | K | E | Management of the project control measures and communicate the project strategy and baseline for post contract award monitoring |  |  |  |  |
| D | K | K | Various engineering design delivery options covering Employer/Consultant design, innovation and Contractor design and construct. |  |  |  |  |

| Name of Supervisor: | Name of Applicant: |
| --- | --- |
| Supervisor’s Signature: | Date: |

| Project Controls Spec 02 | Competency |  | Bills of Quantities, Schedules of Rates and Activity Schedules |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | E | Various uses of Bills of Quantities, Schedules of Rates and Activity Schedules and their preparation in accordance with standard methods of measurement. |  |  |  |  |
| B | K | K | Describe the different risks associated with measurement and pricing carried out under remeasurement contracts, lump sum contracts and target cost/cost reimbursable contracts and design and construct contracts. |  |  |  |  |
| C | K | E | Support structured information management through common code sets such as WBS/CBS |  |  |  |  |
| D | K | E | Evaluation of the impact of change on the risk, programme or cost profile and the demonstration of this by quantitative means. |  |  |  |  |

| Name of Supervisor: | Name of Applicant: |
| --- | --- |
| Supervisor’s Signature: | Date: |

| Project Controls Spec 03 | Competency |  | Project Management Reporting |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | E | Assessment of financial performance through analysis of the quantity of work completed to arrive at cost/value and budget reconciliation reporting |  |  |  |  |
| B | K | E | Analyse progress against the programme and highlight any areas of concern. Communicate reasons for failures to meet progress expectations and propose mitigation action were appropriate. |  |  |  |  |
| C | K | E | Communicating the performance of project trading accounts and the financial outturn forecasts against budget for management purposes and their impact on project objectives. |  |  |  |  |
| D | K | B | Prepare regular progress updates and reports to meet the project management requirements. |  |  |  |  |
| E | K | B | Identify and report Key Performance and Result Measures, for example Earned Value Management/Analysis. |  |  |  |  |
| F | K | E | Establish internal and external monitoring and reporting for non-financial performance |  |  |  |  |
| G | K | E | Describe the effects of disruption on resources and progress, and methods of demonstrating disruption effects |  |  |  |  |
| E | K | K | Communicate the effects of the projects threats and opportunities in relation to Risk Management |  |  |  |  |

| Name of Supervisor: | Name of Applicant: |
| --- | --- |
| Supervisor’s Signature: | Date: |

| Project Controls Spec 04 | Competency |  | Information Management |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | E | Establishment of appropriate measures to monitor progress during the course of the project and to communicate corrective action and/or mitigation measures where required. |  |  |  |  |
| B | K | K | Establish and maintain appropriate audit and testing process and procedures to ensure compliance with the business processes and project objectives, instigating corrective action and/or mitigation measures where necessary. |  |  |  |  |
| C | K | E | Advise on and support appropriate processes and procedures for the management of performance information flows across project interfaces. |  |  |  |  |
| D | K | B | Collation of reporting calendar for project delivery, business reporting and contractual requirements. |  |  |  |  |
| E | K | E | Manage reporting and data collation responsibilities to meet business and project performance information requirements |  |  |  |  |

| Name of Supervisor: | Name of Applicant: |
| --- | --- |
| Supervisor’s Signature: | Date: |

| Project Controls Spec 05 | Competency |  | Leadership and Communication |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | B | Demonstrate clear and concise communication skills to convey project controls information, targets, and updates. |  |  |  |  |
| B | K | B | Empower team members to make decisions within their areas of responsibility, fostering a sense of ownership and accountability. |  |  |  |  |
| C | K | E | Encourage a proactive approach to risk identification and fosters a risk-aware culture within the project team. |  |  |  |  |
| D | K | E | Effectively manages conflicts within the project controls team and collaboratively resolves issues to maintain a positive work environment. |  |  |  |  |
| E | K | B | Builds and maintains strong relationships with clients, stakeholders, and project partners, ensuring their needs are understood and addressed through project controls processes. |  |  |  |  |

| Name of Supervisor: | Name of Applicant: |
| --- | --- |
| Supervisor’s Signature: | Date: |